Member Services Virtual Agent SOP — Review Summary v1.2

Review of: Member VA SOP v1.1 — updated with highlight-coded dispositions and codebase verification (new_conversation_agent_swetha_v1)

| Field | Detail |
| --- | --- |
| Document reviewed | Sagility Health Member Service Virtual Agent — Production Functional Design and SOP, Version 1.1 (Draft), July 2026 |
| Reviewer | Swetha Hariharan — 17 July 2026; disposition coding added 20 July 2026 |
| Existing build reference | new_conversation_agent_swetha_v1 — LangGraph 1.x / Python 3.13 orchestrated agent (~17k LOC), Azure OpenAI, Salesforce source of truth, 91 live E2E scenarios, CI + eval/latency benches |
| Highlight legend (per reviewer) | GREEN = already completed in current build · YELLOW = can be built (committed, near-term) · BLUE = all new scope |
| Highlighted content counts | 53 green segments · 31 yellow segments · 161 blue segments |
| Total review comments | 18 (dispositions below) |

# 1. Executive Summary

With the highlight coding applied, the SOP decomposes into three delivery tranches:

- GREEN — Already completed (verified against code): field-level re-ask on a single failed verification field; reuse of confirmed contact channels within a session; member-calling-for-self authentication; routing of provider offices, employers/brokers, and deceased-member calls; crisis handling (self-harm/988, abuse, sensitive diagnosis, abusive caller); off-topic recovery (offer closest supported options, then transfer with reference number); warm transfer with structured context handoff. These map directly to shipped code: verification mismatch scenarios, per-turn safety guards with static responses, non-member routing, and the escalation agent.

- YELLOW — Buildable now (committed near-term scope): the tiered identification ladder including the SSN alternative (SSN + full name + DOB, keypad entry, never sufficient alone, never passed in handoff); subscriber-ID tier for dependents; alternate claim search paths (claim number, else date of service + billed amount); decline / close / transfer spiels; same-session second intent reusing the verified account; re-verification when the inquiry switches to another member; and the shortened opening with optional survey statement.

- BLUE — All new scope: everything else — the full claim status matrix, eligibility statuses, benefit-category answers, chunked benefits delivery, multi-intent queueing, the five remaining caller-authority types, prior authorization, pharmacy, ID cards/portal/demographics, billing/premiums/COB, appeals/grievances, and care management/wellness.

Two conflicts need resolution before build: the blue partial-Member-ID read-back (C-08) contradicts the shipped redaction control that never speaks the Member ID; and the blue 'confirm only ambiguous names' standard (C-02) contradicts the shipped deterministic repeat-in-all-cases design. Both need an explicit compliance/design decision before implementation.

# 2. Comment Log with Dispositions

Status column follows the reviewer's highlight legend; status cells shaded by disposition.

| Ref | SOP Section | Review Comment (condensed) | Disposition | Action |
| --- | --- | --- | --- | --- |
| C-01 | 3. Conversational Standards — Chunk complex information | Which part is being changed — final summary follow-up or benefit details recitation? | New (blue) | Clarify target stage, then design chunked delivery. Blocked on C-01 answer. |
| C-02 | 3. Conversational Standards — Confirm only what matters | Already implemented as deterministic repeat-in-all-cases; LLM cannot reliably judge name ambiguity. What is the change? | New (blue) — conflicts with completed behavior | SOP text is blue, but the build has a hardened, 6-scenario-tested name-confirmation path. Confirm current behavior is acceptable or supply deterministic ambiguity criteria. |
| C-03 | 3. Conversational Standards — Synonyms (authorization, complaint, bill) | These imply intents beyond the supported provider-list and claim-adjustment scenarios. Future enhancement or examples? | New (blue) | Treat as new intents; scope with the blue backlog. Today these route out-of-scope with team phone numbers. |
| C-04 | 11. Claims — Claim Status Resolution Matrix | Current flow covers only In Review. Define Denied and every other status: flow, actions, responses. | New (blue) | Full status matrix (Pending Info, Paid, Denied, Partially Paid, Rejected, Duplicate, COB, Adjusted, Appeal Pending, Closed, Not Found) is blue-highlighted. Design one status subflow set on the claims agent. |
| C-05 | 4. Intent Capture — Multiple in-scope intents | Provide a worked example (intent queue, primary resolution, return to pending). | New (blue) | intent_queue plumbing exists in the orchestrator; full capture-queue-return behavior is new. Author to supply the worked example. |
| C-06 | 5. Authentication — SSN collection | Note: at this point VA will ask for SSN. | Buildable (yellow) | RESOLVED by highlight legend: SSN-alternative tier (SSN + full name + DOB; keypad entry; never sufficient alone; never passed in handoff) is committed buildable scope. New slot type, validator, masking rule, and DTMF capture required — no SSN handling exists in the current code. |
| C-07 | 5. Authentication — Caller Authority Matrix | All caller-type scenarios are new; each needs a dedicated subflow with verification, authorization, disclosure rules. | Mixed: Completed (green) + New (blue) | Green (done): member-for-self, provider office, employer/broker, deceased-member routing. Blue (new): adult dependent, parent/guardian for minor, spouse/family, authorized rep / POA, interpreter. |
| C-08 | 6. Search — No-Match Repair (partial Member ID read-back) | Aren't we exposing PHI — mainly Member ID? | New (blue) — compliance conflict | Blue-highlighted, but conflicts with the shipped redaction layer, which never speaks Member ID back (rendered as 'on file'). Compliance ruling required before this pattern is built; adopting it as written weakens an existing control. |
| C-09 | 9. Eligibility — Status handling | New Eligibility & Enrollment scenarios; each requires a dedicated subflow. | New (blue) | Active, Future effective, Terminated, Multiple plans, Dependent-not-found are all blue. Define one eligibility status subflow set. |
| C-10 | 10. Benefits — Deductible / OOP delivery | Current VA reads the full accumulator script in one pass; need conversational scenarios when chunked. | New (blue) | The one-pass template is confirmed in code (benefits/constants.py). Chunking = restructure benefits agent into summary, pause, then per-accumulator detail turns. |
| C-11 | 11. Claims — EOB Explanation Sequence | New subflows needed; also, why offer Appeal at this step? | New (blue) | Define EOB walk-through subflow; author to justify or remove the appeal offer. |
| C-12 | 12. Claim Adjustment — Status handling | Each adjustment status requires a dedicated subflow. | New (blue) | Completed–Changed, Completed–No Change, Closed/Withdrawn (blue) extend the existing adjustment journey — closest blue item to current code. |
| C-13 | 13. Prior Authorization — Status handling | Each status requires a dedicated subflow. | New (blue) | Draft, Pending Clinical Review, Additional Info Required, Info Received, Approved, Partially Approved, Denied, Expired, Referral Required, Urgent — all blue. Full new domain agent. |
| C-14 | 14. Pharmacy | New subflows (not enabled). | New (blue) | Entire capability blue; gated on pharmacy source-system integration. Recommend separate release. |
| C-15 | 15. ID Cards, Portal, Demographics | Subflows to be defined. | New (blue) | Digital ID card, replacement card, portal reset, address/phone/email/name change, PCP selection, communication preferences, accessibility — all blue. Several need write APIs or step-up/OTP. |
| C-16 | 16. Billing, Premiums, COB | New flows needed. | New (blue) | Premium balance, payment (PCI channel), autopay, provider bill, surprise bill, refund, COB update, Medicare/Medicaid — all blue. Payment flow has infrastructure dependency. |
| C-17 | 17. Appeals, Grievances, Complaints | New flows needed. | New (blue) | Appeal path, grievance intake, expedited review routing, status lookup, external review, discrimination complaints — all blue. |
| C-18 | 18. Care Management, Wellness, Rewards | New subflows needed. | New (blue) | Preventive reminders, disease management, transportation/meal/OTC, social needs — all blue. Rewards balance partially adjacent to existing care_wellness agent. |

# 3. Yellow Backlog — Committed Buildable Items

Discrete near-term work items. Relative size estimated against the existing slot-pipeline pattern in the codebase.

| Item | What it takes in the current codebase | Relative Size |
| --- | --- | --- |
| SSN-alternative verification tier (Tier 2) | New slot type + normalizer + validator; add to MASKED_SLOTS in redaction.py; keypad/DTMF capture path; exclusion from handoff package; E2E scenarios. No SSN code exists today. | M — new slot + telephony dependency |
| Subscriber ID / account number tier (Tier 3) | New identity pipeline variant for dependents; Salesforce query addition (members.py). | S–M |
| Alternate claim search (claim number, else date of service + billed amount) | Extend claim_adjustment pipeline beyond reference_number; add fallback slots and Salesforce query; mirrors existing ref-not-found retry scenarios. | M |
| Decline / close / transfer spiel updates | Text changes in responses/static.py and agent constants; regenerate golden transcripts. | S |
| Second intent, same member — reuse verified session | Largely present (verification_routing dispatches intent switches without re-auth; pcp_then_claim scenarios pass). Add the SOP's explicit acknowledgment spiel. | S — mostly done |
| Intent switch to another member — re-verify with authority check | New: multi-member session context plus permission confirmation before re-verification. | M |
| Shortened opening / optional survey statement | Edit hardcoded GREETING in intake/constants.py (regulatory text — client sign-off needed). | S |

# 4. Blue Backlog — New Scope (prioritized)

| Ref | Area | Nature of Work | Priority |
| --- | --- | --- | --- |
| C-04 | Claim status matrix (11 statuses) | Extend claims journey; per-status scripts and actions from the blue-highlighted matrix | P1 — extends live flow |
| C-10 / C-01 | Chunked benefits delivery | Restructure benefits agent one-pass template into multi-turn; blocked on C-01 answer | P1 |
| C-07 (blue part) | Adult dependent, guardian, spouse, POA, interpreter subflows | New authority verification + disclosure rules; compliance-gated | P1 |
| C-05 | Multi-intent capture-queue-return | Generalize intent_queue; worked example needed from author | P1–P2 |
| C-12 | Adjustment status subflows | Adjacent to existing adjustment journey | P2 |
| C-09 | Eligibility status subflows | New domain agent using existing pattern | P2 |
| C-11 | EOB explanation sequence | New subflow; appeal-offer rationale pending | P2 |
| C-13 | Prior authorization statuses | New domain agent | P2–P3 |
| C-15 | ID cards / portal / demographics | New agent; several items need write APIs / OTP step-up | P3 |
| C-17 | Appeals, grievances, complaints | New flows; replaces current out-of-scope phone routing | P3 |
| C-16 | Billing, premiums, payments, COB | New flows; PCI payment infrastructure dependency | P3 |
| C-18 | Care management / wellness / rewards | Partially adjacent to care_wellness agent | P3 |
| C-03 | Synonym intents (authorization, complaint, billing) | Intent taxonomy expansion — lands as the P2–P3 agents ship | Follows owning flows |
| C-14 | Pharmacy | Entire capability; source-system integration not enabled | P4 — separate release |

# 5. Conflicts and Compliance Gates

- C-08 (blue) vs shipped redaction: SOP repair script speaks a partial Member ID; the code renders Member ID/DOB as 'on file' in all generated speech, with a shape-regex second net. Do not implement as written without a compliance ruling and an approved masking pattern.

- C-02 (blue) vs shipped name confirmation: the code deliberately repeats every name because LLM ambiguity detection is unreliable; six passing E2E scenarios protect this path. Any change requires deterministic criteria, not the SOP's 'ambiguous names' wording.

- SSN (yellow): masking, no read-back, and exclusion from LLM prompts and the handoff package must be built into redaction.py from day one; secure keypad entry depends on the telephony channel supporting DTMF capture.

- Defect found during code review: the out-of-scope routing table contains a malformed payment number (1-423-872-24041 — 11 digits) and an inconsistent invoice number (1-423-872-2404 vs the 1-800-555-01xx placeholders). Fix immediately; callers asking about payments are read a broken number.

- Blue enabling work: the deterministic fast-path hardcodes the current journey chain (delivery, then benefits, then care_wellness, then follow_up); adding new journeys requires generalizing this routing before the P1 blue items land.

# 6. Revised Timeline

Reflects the three tranches. Yellow starts immediately (no requirements dependency); blue follows the definition work. Dates proposed from Monday 20 July 2026.

| Phase | Activity | Covers | Owner | Target |
| --- | --- | --- | --- | --- |
| 0 | Circulate v1.2; author answers remaining open questions (C-01 stage, C-02 criteria, C-11 appeal rationale); fix routing-table phone defects | C-01, C-02, C-11 + defect | SOP author / Engineering | 20 – 24 Jul |
| 1a | YELLOW build sprint 1: spiels, greeting, subscriber-ID tier, alternate claim search | Yellow items S / S–M | Engineering | 27 Jul – 14 Aug |
| 1b | YELLOW build sprint 2: SSN tier (with compliance-approved masking), other-member re-verification | SSN tier, multi-member | Engineering + Compliance | 10 – 28 Aug |
| 2 | Compliance gates: C-08 Member ID read-back ruling; caller-authority disclosure rules; SSN controls sign-off | C-07, C-08, SSN | Compliance / Privacy | 27 Jul – 14 Aug (parallel) |
| 3 | BLUE definition: claim status matrix, chunked benefits scripts, caller-authority subflows, multi-intent example; SOP v1.2 issued | C-04, C-05, C-07, C-10 | SOP author | 3 – 21 Aug |
| 4 | Enabling work: generalize fast-path routing for new journeys | Architecture | Engineering | 17 – 28 Aug |
| 5 | BLUE P1 build: claim statuses, chunked benefits, authority subflows (+ multi-intent if example ready) | C-04, C-07, C-10, C-05 | Engineering | 31 Aug – 2 Oct |
| 6 | UAT for yellow + blue P1; Go / No-Go | Built scope | QA / Business | 5 – 16 Oct |
| 7 | BLUE P2 definition + build: adjustments, eligibility, EOB, prior auth | C-09, C-11, C-12, C-13 | Author + Engineering | 28 Sep – 13 Nov |
| 8 | P3/P4 planning as separate release (ID cards, appeals, billing, care mgmt, pharmacy) | C-14 – C-18 | Program | From 16 Nov |

# 7. Next Steps

- Yellow sprint 1 can start immediately — no open requirements block it. Fix the two phone-number defects in the same sprint.

- Route the C-08 Member ID question and SSN control design to Compliance this week; both gate later phases.

- Author to answer C-01 (chunking target), C-02 (deterministic criteria or accept current behavior), and C-11 (appeal rationale) by 24 July.

- Confirm whether green items need formal regression evidence for SOP sign-off — the 91-scenario live E2E suite can produce a traceability report mapping green SOP rows to passing scenarios.